## Slide 1: LUC 5
Economic Analysis

## Slide 2: Economic Analysis
Cost estimates
  acquisition or development costs
  operation and maintenance costs
Benefit estimates
  tangible benefits
  intangible benefits

## Slide 3: The Steps
Scoping—understand the problem and the work that must be done
Estimation—how much effort? how much time?
Risk—what can go wrong? how can we avoid it? what can we do about it?
Schedule—how do we allocate resources along the timeline? what are the milestones?
Control strategy—how do we control quality? how do we control change?

## Slide 4: Write it Down!
Software
Project
Plan
Project Scope
Estimates
Risks
Schedule
Control strategy

## Slide 5: To Understand Scope ...
Understand the customers needs
understand the business context
understand the project boundaries
understand the customer’s motivation
understand the likely paths for change
understand that ...
Even when you understand,
nothing is guaranteed!

## Slide 6: Cost Estimation
project scope must be explicitly
defined
task and/or functional
decomposition is necessary
historical measures (metrics) are
very helpful
at least two different techniques
should be used
remember that uncertainty is
inherent

## Slide 7: Estimation Techniques
past (similar) project experience
conventional estimation techniques
  task breakdown and effort estimates
  size (e.g., FP) estimates
tools (e.g., Checkpoint)

## Slide 8: Functional Decomposition
Statement
of Scope
perform
a
"grammatical
parse"
functional
decomposition

## Slide 9: Creating a Task Matrix
Obtained from “process framework”
application
functions
framework activities
Effort required to accomplish
each framework activity for each application function

## Slide 10: Conventional and traditional Methods: LOC/FP Approach
compute LOC/FP using estimates of information domain values
use historical effort for the project

## Slide 11: Example: LOC Approach

## Slide 12: Example: FP Approach

## Slide 13: Tool-Based Estimation
project characteristics
calibration factors
LOC/FP data

## Slide 14: Empirical Estimation Models
General form:
effort = tuning coefficient * size
exponent
usually derived
as person-months
of effort required
either a constant or
a number derived based
on complexity of project
usually LOC but
may also be
function point
empirically
derived

## Slide 15: Estimation Guidelines
estimate using at least two techniques
get estimates from independent sources
avoid over-optimism, assume difficulties
you've arrived at an estimate, sleep on it
adjust for the people who'll be doing the
job—they have the highest impact

## Slide 16: The Make-Buy Decision

## Slide 17: Computing Expected Cost
(path probability) x (estimated path cost)
i
i
For example, the expected cost to build is:
expected cost = 0.30($380K)+0.70($450K)
similarly,
expected cost = $382K
expected cost = $267K
expected cost = $410K
build
reuse
buy
contr
expected cost =
= $429 K

## Slide 18: Estimating Costs
acquisition or development (one time)
operation and support (ongoing)
in these expense categories
  personnel hours
  computer usage
  media and supplies
  equipment and software

## Slide 19: Estimating Development Cost
break project up into tasks
  estimate SDLC tasks independently
use life cycle cost model
  e.g., 1-3-3-3 model
take advantage of analogy/experience
  how much have similar projects cost?
calculate function point metric
  estimate “size” of project from inputs, outputs, etc.
  apply productivity rate

## Slide 20: Estimating Operation and Support
client/user personnel
technical personnel
media and supplies
equipment and software support
  repair
  enhancement

## Slide 21: Estimating Tangible /touchable Benefits
reduced costs
  manual operations
  computer operations
  programmed decisions
increased revenue
  new services
  differentiated product
  faster delivery
  better quality
  larger market share

## Slide 22: Estimating Intangible Benefits
information quality
  precision
  timeliness
  integration
  presentation
job satisfaction
  participative design
  job enrichment
  improved tools
external standing
  responsiveness
  corporate image

## Slide 23: Economic Analysis (continued)
traditional capital planning techniques apply
  payback analysis
  return on investment
  net present value

## Slide 24: LUC 6
  payback analysis

## Slide 25: Payback Analysis
determines how long it will take for accrued benefits to overtake accrued and continuing costs
  most companies want quick payback
  3-5 years is typical
January 1996

## Slide 27: Computing the payback period
Can compute the break-even point:
  when does lifetime benefits overtake lifetime costs?
  Determine the fraction of a year when payback actually occurs:
  | beginningYear amount |
  endYear amount + | beginningYear amount |
  For our last example, 51,611 / (70,501 + 51,611) = 0.42
  Therefore, the payback period is approx 3.4 years

## Slide 28: Schedule Feasibility
How long will it take to get the technical expertise?
  We may have the technology, but that doesn't mean we have the skills required to properly apply that technology.
    May need to hire/ renting new people
    Or re-train existing systems staff
    Whether hiring or training, it will impact the schedule.
Assess the schedule risk:
  Given our technical expertise, are the project deadlines reasonable?
  If there are specific deadlines, are they mandatory or desirable?
    If the deadlines are not mandatory, the analyst can propose several alternative schedules.

## Slide 29
What are the real constraints on project deadlines?
  If the project overruns/exceed, what are the consequences?
    Deliver a properly functioning information system two months late…
    …or deliver an error-prone, useless information system on time?
  Missed schedules are bad, but inadequate or insufficient systems are worse!

## Slide 30: Operational Feasibility
How do end-users and managers feel about…
  …the problem you identified?
  …the alternative solutions you are exploring?
You must evaluate:
  Not just whether a system can work… but also whether a system will work.
Any solution might meet with resistance:
  Does management support the project?
  How do the end users feel about their role in the new system?
  Which users or managers may resist (or not use) the system?
  How will the working environment of the end users change?
  Can or will end users and management adapt to the change?

## Slide 31: Feasibility Study Contents
Purpose & scope of the study
  Objectives (of the study)
  who commissioned it & who did it,
  sources of information,
  process used for the study,
  how long did it take,…
Description of present situation
  organizational setting, current system(s).
  Related factors and constraints.
Problems and requirements
  What’s wrong with the present situation?
  What changes are needed?
Objectives of the new system.
  Goals and relationships between them
Possible alternatives
  …including ‘do nothing’.
Criteria for comparison
  definition of the criteria
Analysis of alternatives
  description of each alternative
  evaluation with respect to criteria
  cost/benefit analysis and special implications.
Recommendations
  what is recommended and implications
  what to do next;
    E.g. may recommend an interim solution and a permanent solution
Appendices
  to include any supporting material.

## Slide 32: Comparing Alternatives
How do we compare alternatives?
  When there are multiple selection criteria?
  When none of the alternatives is superior across the board?
Use a Feasibility Analysis Matrix!
  The columns correspond to the candidate solutions;
  The rows correspond to the feasibility criteria;
  The cells contain the feasibility assessment notes for each candidate;
  Each row can be assigned a rank or score for each criterion
    e.g., for operational feasibility, candidates can be ranked 1, 2, 3, etc.
  A final ranking or score is recorded in the last row.
Other evaluation criteria to include in the matrix
  quality of output
  ease of use
  vendor support
  cost of maintenance
  load on system

## Slide 33: Example matrix